6.4 final data migration

6.3 integration with university system

6.2 deployment of web app

6.1 server setup and hosting

5.3 performance testing

5.2 Usability testing

5.1.3 event registration and notification

5.1.2 use account features

5.1 functional testing

7.2.3 social media announcements

7.2.2 email campaigns

7.2.1 posters and flyers

7.2 marketing and promotion

7.1 official launch event

Testing phase

4.4 testing recommender system for suggestions

4.3 setting up study group and events

4.2 integrating digital content

4.1 uploading book catalog data

3.3.1 integration with external content

3.3 API development

3.2.3 digital library integration

3.2.2 book search and reservation

3.2.1 user authentication system (PHP)

3.2 backend development

3.1.3 responsive design

3.1.2 JavaScript for interactivity

3.1.1 HTML/CSS for layout

3.1 frontend development

2.3.3 event management database

2.3.2 user account data structure

2.3.1 book catalog structure

2.3 database schema design

2.2.3 user feedback on design prototype

2.2.2 mockup design

2.2.1 wireframes creation

2.2 UI/UX design

2.1 platform architecture design

1.5 budget allocation

1.4 project planning

1.3 feasibility study

1.2 stakeholder identification

1.1 requirements gathering

Project initialization

Design phase

Development phase

Content curation

Deployment phase

Lunch phase

Enhance learning