6.1 server setup and hosting

7.2.3 social media announcements

7.2.2 email campaigns

6.4 final data migration

6.3 integration with university system

6.2 deployment of web app

7.2.1 posters and flyers

7.2 marketing and promotion

7.1 official launch event

5.3 performance testing

5.2 Usability testing

5.1.3 event registration and notification

5.1.2 use account features

5.1 functional testing

2.3.3 event management database

2.3.2 user account data structure

2.3.1 book catalog structure

2.3 database schema design

3.3.1 integration with external content

3.3 API development

3.2.3 digital library integration

3.2.2 book search and reservation

3.2.1 user authentication system (PHP)

3.2 backend development

4.4 testing recommender system for suggestions

4.3 setting up study group and events

3.1.3 responsive design

3.1.2 JavaScript for interactivity

3.1.1 HTML/CSS for layout

4.2 integrating digital content

4.1 uploading book catalog data

3.1 frontend development

2.2.3 user feedback on design prototype

2.2.2 mockup design

2.2.1 wireframes creation

2.2 UI/UX design

2.1 platform architecture design

1.5 budget allocation

1.4 project planning

1.3 feasibility study

1.2 stakeholder identification

1.1 requirements gathering

Lunch phase

Deployment phase

Testing phase

Content curation

Development phase

Design phase

Project initialization

Enhance learning